- P.O. Box 219     618 Railway Avenue

Phone (204) 827-2252   GLENBORO, MANITOBA   ROK OXO   Fax (204) 827-2123

_______________________________________________________________________

REQUEST FOR QUOTATIONS

Sealed quotations marked “Gravel Crushing” will be received up to 12:00 p.m. on Friday, November 8, 2024, for gravel crushing in the spring of 2025 at the gravel pit located at SW 10-8-16W in the Municipality of Glenboro South Cypress.

All quotations to include, and subject to, the following:

- The cost of crushing and stockpiling of approximately 20,000 cubic yards of 3/4 inch road gravel at the gravel pit located at SW 10-8-16W.

- The cost of any required stripping at the pit must be included in the above price.

- All sod is to be stripped appropriately to ensure that no black dirt gets crushed with the gravel.

- Clay material must be crushed with the gravel.

- Contractor must place the aggregate in an appropriate location as specified by the Public Works Supervisor.

- Bigger stones to be place in a separate pile as specified by the Public Works Supervisor.

- All work is to be completed by May 31, 2025. A late penalty of $500 per calendar day will be charged to the contractor until the work is completed.

For more information contact the Public Works Supervisor at (204) 526-7744.

Municipality of Glenboro South Cypress

c/o Darren Myers, CAO

P.O. Box 219

Glenboro, Manitoba

R0K 0X0

Phone: 204-827-2252

E-mail: cao@mgsc.ca

The Gazette:

1 insertion in small box display in the October 23rd, 2024 edition